## Slide 1
Sprint 1 Tasks | Feature Type | Responsible | Story Point | Start Date | Finish Date | Duration | Status | Comments
Code Prototype Setup |  | Michael Cristiano |  | 23/01/2021 |  |  | Ongoing | 
 |  | Kaysse Rachid |  | 23/01/2021 |  |  | Ongoing | 
 |  | Nirmal Randhawa |  | 23/01/2021 |  |  | Ongoing | 
Release Planning and User Story Backlog |  | Berk Bozok |  | 23/01/2021 |  |  | Ongoing | 
 |  | John Zeng |  | 23/01/2021 |  |  | Ongoing | 
Risk assessment |  | Pierre-Alexis Barras |  | 23/01/2021 |  |  | Ongoing | 
 |  | Mickael Bou-Samra |  | 23/01/2021 |  |  | Ongoing | 
 |  | Nirmal Randhawa |  | 23/01/2021 |  |  | Ongoing | 
UI prototype |  | Nathan Ziki |  | 23/01/2021 |  |  | Ongoing | 
 |  | Michael Cristiano |  | 23/01/2021 |  |  | Ongoing | 
 |  | Elias Malki |  | 23/01/2021 |  |  | Ongoing | 
Test planning |  | Michael Cristiano |  | 23/01/2021 |  |  | Ongoing | 
 |  | Nathan Ziri |  | 23/01/2021 |  |  | Ongoing | 
 |  | Elias Malki |  | 23/01/2021 |  |  | Ongoing | 

## Slide 2
ID | As a… | I want to be able to… | So that… | Priority | Sprint | Status
1 | Administrator | Release prototype | We can show customers | Must | 1 | Work in Progress
2 | Administrator | manage the quality | We can give better products | Must | 1 | Work in Progress
3 | Administrator | Communicate with customers | we can manage customer support | Could | 1 | Work in Progress
4 | Administrator | Handle the packaging | We can begin the shipment | Must | 1 | Work in Progress
5 | Administrator | Ship the products | We can sell our product | Must | 1 | Work in Progress
6 | Administrator | Manage the accounting | We can keep track of our sales and history | Should | 1 | Work in Progress
7 | Administrator | Produce the goods | We can fill our inventory | Must | 1 | Work in Progress
8 | Member | manage the emails | We can have clear conversation | Should | 1 | Work in Progress
9 | Member | Check my order status | I can track my order | Should | 1 | Work in Progress
10 | Visitor | See the product | I can make purchase | Must | 1 | Work in Progress
11 | Visitor | Have account/login | I can save products | Should | 1 | Work in Progress
12 | Visitor | Contact the company | I can ask questions | Should | 1 | Work in Progress

## Slide 3
ID | As a… | I want to be able to… | So that… | Priority | Sprint | Status
1 | Bike company | and be able to offer various operations and services associated with our products | the end-users can easily interact with the application. | Must | 1 | Work in Progress
2 | the manufacturer of the company | interact with the application | I can assemble different parts together and produce a bike. | Must | 1 | Work in Progress
3 | bike company | check the corresponding transactions | I can be aware of what is the best sale. | Should | 1 | Work in Progress
4 | end-user | easily access the application and be aware of the current states of their desired products | I know what options I can make | Should | 1 | Work in Progress
5 | supplier | access the inventory | I can inform the end-users what is currently in the inventory. | Could | 1 | Work in Progress
6 | supplier | show the manufacturer of the bike company all the orders made by the clientele | the manufacturers will know what to supply | Should | 1 | Work in Progress
7 | bike company | tell the company’s overall income and outcome for each term | I can be aware of my interests. | Could | 2 | Work in Progress
8 | bike company | generate and refer to a long-term plan to produce products | we can schedule production accordingly, with adjustments available to meet supply/demand should market changes occur. | Must | 1 | Work in Progress
9 | manufacturer | assign each machine a unique schedule | the machine knows what to produce at the different points of time according to the schedule. | Must | 2 | Work in Progress
10 | manufacturer | keep tracking the sales information of all the parts needed to make a bike | we will be aware if we are able to manufacture a bike with the clientele’s desired specifications | Should | 2 | Work in Progress
11 | manufacturing manager | track each production process | I am aware which stage an item is at in the manufacturing process such that I can anticipate what needs to be done next for that item. | Must | 1 | Work in Progress
12 | manufacturer | be aware of each part in a product and be aware of which parts are defective | it is easy to identify and replace said parts should they become defective. | Could | 2 | Work in Progress
13 | distribution manager | track each product’s current location | I can inform the clientele the locations of their products at any given point of time. | Must | 1 | Work in Progress
14 | supplier | I want to be able to display all of our inventories for bike parts | our business partners can intelligently order them in accordance with the demand of the manufacturer. | Should | 1 | Work in Progress